Agency Index

Scorer Module — Implementation Plan  v2

Valli's scope only  ·  scorer/ directory

Build window: Thursday–Friday  ·  Integration: Saturday

SCOPE — What this plan covers

This document covers only the scorer/ module. Extension → backend → dashboard are separate agents.

Your deliverable: a FastAPI scoring service that always works, backed by a heuristic scorer

as primary, with a shared text-analysis layer (MiniLM + TF-IDF + edit-distance features) on top.

# 0.  Architectural Decisions  (Read Before Coding)

## 0.1  What changed from v1 and why

The v1 plan had three problems that pointed in the same direction:

- The ML model was trained on labels derived from derive_label() — so it was largely learning to imitate thresholds already written in label_logic.py. Not useful as an independent signal.

- Three independent heavy subsystems (heuristic + ML classifier + text-origin model) was too much to build well in 24 hours.

- Whitespace tokenization for adoption/deletion ratios misbehaves with punctuation, casing, and minor rewrites — easy to fix, easy to overlook.

The fix is a single shared text-analysis layer that produces two semantic outputs — intent preservation and rewrite depth — and derives text-origin as a formula from those same features rather than a separate trained model.

## 0.2  The new architecture

| Layer | What it does | File |
| --- | --- | --- |
| Interaction signals | Latency, accept/reject, regen count — from extension events | features.py |
| Text-analysis module | Intent preservation + rewrite depth using MiniLM + TF-IDF + edit distance | text_analysis.py (new) |
| Heuristic scorer | Combines behavioral signals → reliance_risk + drivers | heuristic_scorer.py |
| Agency formula | Combines all signals → bounded [0–100] agency score | agency_formula.py |
| Scorer API | FastAPI endpoint, always uses heuristic, text-analysis is additive | scorer_api.py |
| Training (optional) | CoAuthor loader for calibration only, not source of labels | train.py |

RESILIENCE — text analysis is additive, not required

The heuristic scorer remains primary for the demo. text_analysis.py enriches the score

but is never a single point of failure. If embeddings are slow on the demo machine,

the scorer can run without them by setting USE_TEXT_ANALYSIS=false.

## 0.3  Model choice: all-MiniLM-L6-v2

Use Sentence Transformers all-MiniLM-L6-v2 for embeddings. Rationale:

- ~80 MB model, loads in ~2s, inference <100ms on CPU — safe for hackathon demo

- all-mpnet-base-v2 is higher quality but noticeably slower; not worth the risk on an unknown demo machine

- TF-IDF is used as a lexical overlap feature, not as the semantic layer — fitting a vectorizer on two strings is meaningless, so it is pre-computed as token-level ratios (which is essentially what adoption_ratio already is)

CLARIFICATION — TF-IDF usage

Do NOT call TfidfVectorizer.fit() at inference time on individual string pairs.

TF-IDF is useful for corpus-level analysis. For per-pair lexical comparison, use

token overlap ratios directly. The plan's reference to 'TF-IDF cosine similarity'

means: compute token sets, measure Jaccard / overlap — not fit a vectorizer.

## 0.4  What is explicitly out of scope

Things that sound good but should not be built before Saturday:

- Session clustering into archetypes (quick accepter, adaptive editor, deliberate rewriter) — you'd need enough sessions per user to cluster meaningfully, which won't exist in a demo

- FAISS, LSTM, GAN — no

- A separate trained text-origin model — derive it as a formula from the shared features

- Cloud embedding APIs — local inference only, no network dependency in the critical path

PRIVACY — raw text is demo-mode only

PRIVACY NOTE: ai_text and final_text are sent in the event payload for demo / dev mode.

Frame this clearly: raw text is used only locally for scoring calibration in demo mode.

The production direction is on-device feature extraction with only derived numeric

features transmitted — never raw prompt content. This keeps the architecture aligned

with the product's stated privacy position.

# 1.  Your Repository Subtree

You own everything inside scorer/. The only new file vs v1 is text_analysis.py.

scorer/

├── features.py ← behavioral feature extraction (updated: text normalization)

├── label_logic.py ← behavioral label derivation

├── text_analysis.py ← NEW: intent preservation + rewrite depth + origin estimate

├── heuristic_scorer.py ← PRIMARY scorer for demo

├── agency_formula.py ← bounded AgencyScore formula (updated: new inputs)

├── scorer_api.py ← FastAPI app (port 8001)

├── train.py ← CoAuthor loader (calibration only, not label source)

├── ml_scorer.py ← DEMOTED: optional blending layer, not demo primary

├── models/

│ └── .gitkeep

├── data/

│ └── README.md

└── tests/

├── test_features.py

├── test_text_analysis.py

├── test_formula.py

└── fixtures.py

# 2.  File-by-File Implementation

## 2.1  features.py  —  Behavioral Feature Extraction  (updated)

Same as v1 with one important addition: text normalization before all token operations.

CHANGE FROM v1 — add normalize() to all token functions

ADD a normalize(text) helper before any token-level computation:

1. lowercase

2. strip punctuation (re.sub(r'[^\w\s]', '', text))

3. collapse whitespace (split + rejoin)

Apply to both ai_text and final_text before computing adoption_ratio,

manual_addition_ratio, delete_ratio, and edit_distance_ratio.

This alone significantly reduces noise from minor rewrites and punctuation differences.

All other functions are unchanged from v1. InteractionFeatures dataclass is unchanged — normalization is internal to the compute functions, not exposed in the dataclass.

| Function | Notes for v2 |
| --- | --- |
| normalize(text) | NEW. lowercase + strip punctuation + collapse whitespace. Call inside each compute function. |
| compute_edit_distance_ratio() | Apply normalize() to both inputs before Levenshtein. Denominator = max(len_norm_ai, len_norm_final). |
| compute_adoption_ratio() | Tokenize normalized versions. Logic unchanged. |
| compute_manual_addition_ratio() | Tokenize normalized versions. Logic unchanged. |
| compute_delete_ratio() | Tokenize normalized versions. Logic unchanged. |
| extract_features(event) | Unchanged. Normalization is inside the compute functions. |

## 2.2  text_analysis.py  —  Shared Text-Analysis Module  (NEW)

This is the new real AI component of the scorer. It takes two text pairs and produces three scores that feed directly into the agency formula.

Inputs and outputs

| Score | Inputs / description |
| --- | --- |
| intent_preservation_score [0,1] | Compares user's original intent text to final_text. High = user's intent survived. Uses MiniLM cosine similarity as primary signal. |
| rewrite_depth_score [0,1] | Compares ai_text to final_text. Low = cosmetic edit. High = substantive rewrite. Combines embedding similarity, normalized edit distance, novel token ratio, deleted token ratio, length ratio. |
| ai_origin_estimate [0,1] | Derived formula from the two scores above — not a separate model. High = output closely follows AI suggestion. |

Intent preservation score

Requires an intent_text field — the user's stated goal before generating. If absent, skip this score (return None, do not fabricate).

from sentence_transformers import SentenceTransformer

model = SentenceTransformer('all-MiniLM-L6-v2') # load once at module level

def intent_preservation_score(intent_text: str, final_text: str) -> float:

if not intent_text or not final_text:

return None

emb = model.encode([intent_text, final_text], convert_to_tensor=True)

sim = util.cos_sim(emb[0], emb[1]).item()

return round(float((sim + 1) / 2), 3) # rescale [-1,1] → [0,1]

Rewrite depth score

Primary input: ai_text vs final_text. Combines five signals into a single [0,1] score. Higher = more substantive user rewrite.

| Signal | Contribution to rewrite_depth_score |
| --- | --- |
| 1 − embedding cosine sim | High sim = AI text preserved → lower depth |
| edit_distance_ratio | Already computed in features.py — reuse it, do not recompute |
| manual_addition_ratio | Novel tokens the user added |
| delete_ratio | AI tokens the user removed |
| 1 − length_sim | Significant length change signals structural rewrite; length_sim = min(len_a, len_f) / max(len_a, len_f) |

def rewrite_depth_score(

ai_text: str,

final_text: str,

edit_distance_ratio: float, # pass in from features — don't recompute

manual_addition_ratio: float,

delete_ratio: float,

) -> float:

if not ai_text or not final_text:

return edit_distance_ratio # fallback: use behavioural signal only

embs = model.encode([ai_text, final_text], convert_to_tensor=True)

sem_diff = 1.0 - float((util.cos_sim(embs[0], embs[1]).item() + 1) / 2)

len_sim = min(len(ai_text), len(final_text)) / max(len(ai_text), len(final_text), 1)

len_diff = 1.0 - len_sim

score = (

0.35 * sem_diff

+ 0.25 * edit_distance_ratio

+ 0.20 * manual_addition_ratio

+ 0.10 * delete_ratio

+ 0.10 * len_diff

)

return round(min(max(score, 0.0), 1.0), 3)

AI-origin estimate (formula, not a model)

def ai_origin_estimate(

rewrite_depth: float,

intent_preservation: float ¦ None,

adoption_ratio: float,

) -> float:

# high origin = low rewrite + high adoption + (if available) low intent preservation

base = (1.0 - rewrite_depth) * 0.5 + adoption_ratio * 0.5

if intent_preservation is not None:

# high intent preservation = user goal survived, which slightly REDUCES ai_origin

base = base * 0.8 + (1.0 - intent_preservation) * 0.2

return round(min(max(base, 0.0), 1.0), 3)

IMPLEMENTATION NOTES

Load the SentenceTransformer model once at module import, not per request.

Set USE_TEXT_ANALYSIS=false env var to skip text_analysis entirely — scorer still works.

All three outputs are Optional[float]: return None gracefully if inputs are missing.

## 2.3  label_logic.py  —  Behavioral Label Derivation  (unchanged)

Logic is identical to v1. Threshold rules, derive_label(), label_to_risk() — no changes.

FRAMING — be honest about what the ML model is

HONESTY NOTE FOR JUDGES: If asked about the ML model, be clear that it is trained on

behavior-derived proxy labels — not ground-truth human reliance annotations.

Frame it as: 'a learned smoother over behavioral heuristics,' not a fully independent model.

The text_analysis module (MiniLM embeddings) is the genuine AI component.

## 2.4  heuristic_scorer.py  —  Primary Demo Scorer  (updated signature)

PRIMARY — default scorer, text analysis is additive

Still the DEFAULT scorer. Must always work without text_analysis.

Now accepts optional text analysis results to enrich reliance_risk and drivers.

def score_heuristic(

f: InteractionFeatures,

text_scores: dict ¦ None = None, # from text_analysis.py, optional

) -> dict:

# text_scores keys: intent_preservation, rewrite_depth, ai_origin

...

If text_scores is provided, incorporate into risk refinement:

- ai_origin_estimate > 0.80 → risk += 0.08 (strong AI-origin signal)

- rewrite_depth_score > 0.60 → risk -= 0.10 (substantive rewrite overrides)

- intent_preservation_score < 0.40 → risk += 0.05 (user's intent not preserved — likely over-relied)

Drivers: add text-analysis-derived driver strings when scores are available:

- "intent well-preserved despite AI suggestion" — if intent_preservation > 0.75

- "substantive rewrite detected" — if rewrite_depth > 0.60

- "output closely mirrors AI suggestion" — if ai_origin > 0.80

## 2.5  agency_formula.py  —  Bounded AgencyScore Formula  (updated)

Same five components (R, S, Q, E, C) from v1. Two optional inputs added.

| Component | v2 update |
| --- | --- |
| R (reliance risk) | Unchanged. From heuristic scorer [0,1]. |
| S (adoption shift) | Now uses normalized adoption_ratio from updated features.py. |
| Q (quick-accept) | Unchanged. |
| E (meaningful edit) | Now blended with rewrite_depth_score if available: E = 0.6 × edit_ratio_component + 0.4 × rewrite_depth. |
| C (confidence align) | Unchanged. Neutral 0.5 if absent. |
| I (intent bonus) | NEW — optional. If intent_preservation_score available: +8 points when > 0.70 (user's voice survived). Zero if absent. |

raw = 100 - (40 × R) - (20 × S) - (15 × Q) + (15 × E) + (10 × C) + (8 × I)

agency_score = int(clamp(raw, 0, 100))

# I = intent_preservation_score if > 0.70 else 0.0

# I defaults to 0.0 when intent_preservation is None (not penalised)

CRITICAL — fixture tests must pass with and without text_analysis

Band thresholds are unchanged: high ≥ 70, medium 40–69, low < 40.

The +8 intent bonus is small enough that it cannot flip a band alone.

All 3 fixture test scenarios must still pass with text_scores=None.

## 2.6  scorer_api.py  —  FastAPI Endpoint  (updated)

uvicorn scorer.scorer_api:app --reload --port 8001

# env vars:

USE_ML_SCORER=false # default — heuristic is primary

USE_TEXT_ANALYSIS=true # default — MiniLM enrichment enabled

Request flow with text analysis:

- 1. extract_features(payload) → InteractionFeatures

- 2. If USE_TEXT_ANALYSIS: run text_analysis module → text_scores dict

- 3. score_heuristic(features, text_scores) → reliance result

- 4. compute_agency_score(features, reliance_risk, text_scores) → final score

- 5. Return ScoreResponse

EventPayload gets one new optional field:

intent_text: Optional[str] = None # user's stated goal before generation

# required for intent_preservation_score

# if absent, I component = 0 (not penalised)

PRIVACY — recompute features server-side, frame raw text correctly

Do NOT send edit_distance_ratio from the extension — always recompute server-side.

Raw ai_text + final_text are used locally for scoring only.

Frame in demo narrative: 'raw text stays local for scoring; only derived signals are stored.'

# 3.  train.py  —  CoAuthor Calibration  (demoted role)

DEMOTED — calibration tool, not demo component

The ML model is no longer a demo primary. Its role is calibration: verify that your

behavioral thresholds in label_logic.py are sensible on real writing data.

If training fails or produces macro F1 < 0.65, skip it. The demo still works.

CoAuthor reconstruction fix  (v1 was brittle)

v1 said: derive final_text from "next insert op" after acceptance. This is too fragile — users continue editing for many ops after accepting. Use an op window instead:

ACCEPTANCE_WINDOW_OPS = 15 # look at next N ops after acceptance

ACCEPTANCE_WINDOW_MS = 8000 # or up to 8 seconds, whichever comes first

# Reconstruct final_text by aggregating text from all 'insert' ops

# within the window. Concatenate in order. This approximates the

# document state after the user has finished responding to the suggestion.

Everything else in train.py is unchanged: LR + RF, compare macro F1, save winner to models/reliance_classifier.joblib.

Label these sessions using derive_label() as before — but document explicitly in a comment that these are behavior-derived proxy labels, not ground-truth reliance annotations.

# 4.  Tests  (updated)

## 4.1  Canonical Scenarios — unchanged

SCENARIO_AI_LED, SCENARIO_USER_LED, SCENARIO_MIXED are unchanged from v1. All must still produce correct bands with text_scores=None.

## 4.2  New tests: test_text_analysis.py

- test_rewrite_depth_identical_texts — expect score near 0.0

- test_rewrite_depth_completely_different — expect score near 1.0

- test_intent_preservation_returns_none_when_no_intent — expect None

- test_ai_origin_high_adoption_low_rewrite — expect > 0.70

- test_formula_unchanged_without_text_scores — all 3 fixture scenarios still pass bands

## 4.3  Running all tests

pytest scorer/tests/ -v

All tests must be green before Saturday integration hand-off.

# 5.  Build Checklist

## Thursday — core scorer  (must be done before anything else)

☐  features.py — normalize() helper + all 5 compute functions updated

☐  label_logic.py — derive_label() + label_to_risk() (unchanged from v1)

☐  heuristic_scorer.py — score_heuristic(f, text_scores=None) works without text analysis

☐  agency_formula.py — updated formula with optional I component

☐  scorer_api.py — /score and /health on port 8001, USE_TEXT_ANALYSIS env var

☐  fixtures.py — 3 scenarios, all pass with text_scores=None

☐  test_formula.py — band monotonicity + score range: pytest scorer/tests/

## Friday morning — text analysis module

☐  pip install sentence-transformers  (verify download works on demo machine)

☐  text_analysis.py — model loaded once at import, all 3 functions with graceful None returns

☐  test_text_analysis.py — all 5 new tests pass

☐  scorer_api.py — wire text_scores into heuristic and formula

☐  Verify: all 3 fixtures still pass bands WITH USE_TEXT_ANALYSIS=true

## Friday afternoon — training (optional, time permitting)

☐  train.py — CoAuthor op-window reconstruction (ACCEPTANCE_WINDOW_OPS=15)

☐  Add proxy-label disclaimer comment to train.py

☐  If macro F1 >= 0.65: save model. If not: skip, heuristic is the demo.

## Saturday integration

☐  Scorer returns correct band for all 3 fixture scenarios (curl test)

☐  USE_TEXT_ANALYSIS=false fallback tested — scorer still returns valid JSON

☐  Backend can reach /score and /health on port 8001

☐  No code changes after 10am Saturday

# 6.  Out of Scope — Do Not Build

NOT MVP

All of these are real product ideas. None of them are your MVP.

- Session clustering / archetypes (needs enough sessions per user — won't exist in demo)

- FAISS, LSTM, GAN, any large generative model

- A separate trained text-origin model — derive it as a formula from shared features

- Cloud embedding APIs — local inference only, nothing in the critical path needs internet

- all-mpnet-base-v2 — use MiniLM only

- Personality archetypes, plan mode, intent maps, scheduler

- Cross-device sync, 2FA, encrypted storage, leaderboards

- Any UI, database, or ingestion endpoint — those are Avni/Sanya/Manjari

The demo needs exactly: extension → scorer → banner → dashboard. Your piece is the scorer and the text-analysis layer. That loop is the whole product.